ECS Project Charter

## Section 1. Charter Introduction

Revision Number	Date of Issue	Author(s)	Brief Description of Change
1.0	2026-01-17	Max and Caleb	Creation of the document.

### 1.1 Authorization
This Project Charter, for the creation of an Employee Claims System web application has been reviewed in full and approved by the following:
Signature_______________________________________________
Date ____________________________
Weyland Yutani
Signature_______________________________________________
Date ____________________________
Sean Morrow

## Section 2. Project Overview
### 2.1 Project summary
- The purpose of the project is to create a Employee Claims System (ECS) for our client, Weyland Yutani
- The ECS must work on all modern browsers, including Desktop, Tablet and Mobile devices.
- The ECS will support an employee role. Employees will only be able to submit and view their own claims.
- The ECS will support an admin role. Admins will have the ability to review claims.
### 2.2 Project scope

#### 2.2.1 Scope definition
In Scope:
High level bullet list of things that will be implemented by the team in terms of the project

Out of Scope:
Bullet list of things that will not be implemented by the team
### 2.3 Milestones

Milestone 1:	Wireframing and Style guide completed
Description:	Wireframing and style guide will be completed, allowing us to start on coding the applications front end.
Due date:	???
Milestone 2:	Prototype 1 – Front end
Description:	The prototype of the application that will focus on the front end.
Due date:	???
Milestone 3:	Prototype 2 – Offline Demo with Backend set up
Description:	The second prototype will showcase the functionality of the app in an offline demo.
Due date:	???

### 2.4 Deliverables
[This is where you get really detailed. Deliverables are the small pieces of the final product that will be completed and delivered to the client or manager for approval. Since we are using the Agile Scrum methodology these deliverables would be small finished features (the result of a completed sprint)]

Project Deliverable 1:	Prototype 1
Description:	Prototype 1 will show off the front end UEX of the application. This will give the client the opportunity to experience the look and feel of the application before we go forward with the back end development.
Acceptance criteria:	Mr. Yutani (and his project manager, Sean Morrow) will be presented with a demo of the prototype, and can tell us to move forward or not.
Due date:	???
Dependencies:	This is dependant on the approval of this project charter
Project Deliverable 2:	Prototype 2
Description:	Prototype 2 will showcase the app once more, but with the back end of the application set up.
Acceptance criteria:	Mr. Yutani will be presented with a demo of the prototype, and can tell us to move forward or not.
Due date:	???
Dependencies:	This is dependant on the completion and approval of prototype 1.

### 2.5 Project cost estimate and sources of funding
 [Obviously for integrated project there are no costs, but in a normal freelance project you would list the costs here. You may have to list hosting costs here for web app deployment after the project is done here so the client is aware of that upcoming cost]

	Hours	Wage	Total Cost

Totals			$18278.00

### 2.6 Risks and Assumptions

- Scope creep – If we don’t follow our scope we could end up over our heads in terms of application functionality.
- Burnout – If the workload isn’t divided up properly, it could lead to one of us becoming overburdened and burnt out.
- Lack of communication – Communication is key to assure that we are on the same page during the development of the application.
## Section 3. Project Organization
### 3.1 Stakeholders

Stakeholder	Name
Project Sponsor	Mr. Yutani
Client / Customer	Mr. Yutani
End Users	Mr. Yutani’s employees and admins
Project Team	Max and Caleb
Supporting Staff	Sean Morrow

### 3.2 Roles and responsibilities
[In the following section you outline the roles the team members will play in the project development. Below are some examples, but note that they might not apply to your project, and others might have to be added]

Role	Description	Name/Title
Developer	Front End Development	Caleb, Max
Developer	Database and back end development	Caleb, Max
Developer	User interface design and back end development	Caleb, Max
Testing	Contribute opinion, testing, knowledge and other personal resources	Caleb, Max, Sean
Project Manager	Upkeep direction, documentation, and organization	Max
Subject Matter Expert	Broad knowledge of implementation and development	Sean

### 3.3 Project facilities and resources
[Here is where you list any sort of hardware, labs, software, etc. that would be needed for the completion of the project]

- Vscode – Designated IDE
- Github – For git control collaboration
- Discord – Team Communication
## Section 4. Glossary and Acronyms
Define all terms and acronyms required to interpret the project charter properly.
Term or Acronym	Definition
ECS	Employee Claim System
IDE	Integrated development environment